PROGRESS REPORT

Proposed things to do:

* Create a group
* Choose a topic
* Send Rodrigo an email informing him about the group and topic
* Create a GitHub project with all people in the group

Things done by 26/01/18:

* The group is created (Andrés, Daniel, Levian, Adriana)
* The topic is chosen (clinical histories management)
* The email was sent
* The GitHub project has been done

Things to do next week:

* E-R diagram
* Create a progress report link and send it to Rodrigo

Proposed things to do:

* E-R diagram
* Create a link and send it to Rodrigo

Things done by 02/02/18:

* E-R diagram
* Link created and sent to Rodrigo
* Tables done

Things to do next week:

* Insert tables

Proposed things to do:

* Insert tables

Things done by 09/02/18:

* Create a new project
* Put in the new project all the things we can keep from the last project
* Update the ER diagram and tables
* Tables inserted
* User interface started

Things to do next week:

* Do a power point presentation

Proposed things to do:

* Do a power point presentation

Things done by 16/02/18:

* Power point presentation done
* Half of the POJOs done

Things to do next week:

* Finish the POJOs

Proposed things to do:

* Finish the POJOs

Things done by 23/02/18:

* POJOs finished
* Inserts done

Things to do next week:

* JDBC Manager Create
* JDBC Manager Insert

Proposed things to do:

* JDBC Manager Create
* JDBC Manager Insert

Things done by 01/03/18:

* Creates and inserts done
* Bug fixes

Things to do next week:

* JDBC Manager – Select
* UML diagram

Proposed things to do:

* JDBC Manager – Select
* UML diagram

Things done by 01/03/18:

* UML diagram done
* Some selects done

Things to do next week:

* Finish selects
* User interface

Proposed things to do:

* Finish selects
* User interface

Things done by 16/03/18:

* Advance on user interface
* Some deletes done
* Some updates done
* Some selects done

Things to do next week:

* Finish selects
* Finish updates
* Finish deletes

Proposed things to do:

* Finish selects
* Finish updates
* Finish deletes

Things done by 23/03/18:

* Camera problems fixed
* Deletes finished
* Almost all updates finished
* Almost all selects finished

Things to do next week:

* Finish selects
* Finish updates

Proposed things to do:

* Finish selects
* Finish updates

Things done by 06/04/18:

* Updated finished
* Selects finished
* Bug fixes in the UI
* Part of JPA implementation done

Things to do next week:

* Finish JPA implementation
* Send emails with UI

Proposed things to do:

* Finish JPA implementation
* Send emails with UI

Things done by 13/04/18:

* JPA connection done
* Some pojos annotated with JPA

Things to do next week:

* Finish JPA annotations
* Send emails with UI

Proposed things to do:

* Finish JPA annotations
* Send emails with UI

Things done by 20/04/18:

* JPA annotations done
* Got to send emails with UI

Things to do next week:

* Do CRUD with JPA

Proposed things to do:

* Do CRUD with JPA

Things done by 27/04/18:

* Half of CRUD in JPA done
* XML annotations done
* Marshallers done

Things to do next week:

* Finish CRUD with JPA
* Do unmarshallers
* Check inheritance with XML
* Test marshallers and unmarshallers

Proposed things to do:

* Finish CRUD with JPA
* Do unmarshallers
* Check inheritance with XML
* Test marshallers and unmarshallers

Things done by 04/05/18:

* CRUD with JPA done
* Unmarshallers done
* Export method done
* Root element created
* Import method started

Things to do next week:

* Check inheritance with XML
* Test marshallers and unmarshallers
* Finished import method
* Try import and export methods